BLOOM & BLISS Website Project Proposal

Prepared By: Boniswa Zwane

Organisation: Bloom & Bliss Flower Shop

Version: 1.0

Date: August 2026

Status: Draft for Review

“Flowers for Every Occasion, Delivered with Love”

## 1. About the Business

| Business Name | : Bloom & Bliss |
| --- | --- |
| Industry | : Flowers |
| Location | : Durban, South Africa |
| Type | : Local Flower Shop |
| Website Status | : Existing website, needs a redesign and upgrade |

1.1 A Bit of Background

The fictional Bloom & Bliss is a small flower shop that sells flowers for every occasion. This includes birthdays, weddings, funerals, anniversaries, Valentine’s Day, and just because. The shop was started by a lady named Miss B Zwane who loves flowers and wanted to share that love with the community. The shop already has a basic website, but it’s old, doesn’t work well on phones, and doesn’t let people buy anything online. Most orders still come through phone calls and email, and people find out about the shop mostly by word of mouth.

The shop sells things like roses, lilies, sunflowers, and mixed bouquets. Bloom & Bliss wants to grow bigger and get more customers, so the website needs a proper upgrade.

1.2 Mission Statement “To bring joy to people’s lives by giving them beautiful, fresh flowers for every moment that matters.”

1.3 Vision Statement “To become the most loved and trusted flower shop in Cape Town, known for quality flowers and fast, friendly delivery.”

1.4 Who Will Use the Website

- People who want to send flowers for birthdays or anniversaries

- People planning weddings who need bulk flowers

- Families who need funeral flowers or wreaths

- People who want to send a gift but live far away (they can order online and it gets delivered)

- Companies who want flowers for their office or an event

- Last minute shoppers who forgot a special day and need fast delivery

## 2. Why We Need This Website

2.1 Main Goals

- Let customers order flowers online instead of only calling or emailing

- Show off the flowers with nice pictures so people want to buy

- Make the shop look more professional and trustworthy

- Get new customers who find the shop through Google

- Make it easy to order flowers for delivery on the same day

2.2 How We Will Know It Worked (Goals to Reach)

| What We’re Measuring | After 3 Months | After 1 Year |
| --- | --- | --- |
| People visiting website | 500 a month | 2,000 a month |
| Orders made online | 15 a month | 60 a month |
| People who leave straight away (bounce rate) | Under 60% | Under 40% |
| Google ranking for “flower shop Durban” | Page 2 | Page 1 |

## 3. What The Business Has Now

3.1 Strengths of the Existing Website

- Has the shop’s contact details and address

- Has a few photos of flowers and bouquets

- Lists some of the flowers and prices

- Has a basic contact form

3.2 Weaknesses and Areas for Improvement

- No way to buy or pay for flowers online

- Doesn’t work properly on phones, and most people shop on their phones

- Looks old fashioned and doesn’t match how pretty the flowers actually are

- Slow to load because the pictures are too big

- Not set up to show up on Google searches

- Photos aren’t organized by occasion, hard to find what you want

- No delivery information or tracking

- No customer reviews shown anywhere

## 4. What The Website Will Have

4.1 Main Pages

- Home Page — big pretty flower photo, welcome message, best sellers, buttons to shop

- Shop / Flowers — all the flowers and bouquets you can buy, sorted by occasion

- Occasions Page — separate sections for Birthdays, Weddings, Funerals, Valentine’s Day, etc.

- About Us — the story of Bloom & Bliss and Mrs. Adams

- Gallery — photos of past bouquets and happy customers

- Delivery Info — how delivery works, areas covered, and prices

- Contact Us — phone number, email address, physical address

4.2 Cool Features We Want

- Online Shopping Cart — add flowers to a cart and check out, like an online shop

- Same Day Delivery Option — pick a time slot for delivery

- Occasion Reminders — customers can sign up to get a reminder before anniversaries or birthdays

- Contact Options — phone number to call and email address, clearly shown on every page

- Online Payment — pay with card or Snap Scan so it’s quick and easy

- Customer Reviews — let happy customers leave a review on the site

## 5. How It Will Look

5.1 The Style

The website should look soft, happy, and colourful, just like flowers. It should feel warm and welcoming, not too serious or corporate, because it is a small local business. Big flower photos should be the main focus on every page.

| Design Style | Soft, girly, fresh and natural |
| --- | --- |
| Inspiration | Real flowers, garden colors, handwritten style fonts |
| Feeling | Warm, friendly, like a gift being given with love |

5.2 Colors We Will Use

| Color Name | Hex Code | Used For |
| --- | --- | --- |
| Blush Pink | #D96C93 | Main Color |
| Leaf Green | #4C7A4C | Buttons / Accents |
| Cream White | #FFF8F2 | Background |
| Soft Yellow | #F4D35E | Highlights |

5.3 Fonts

| Big Titles | A pretty cursive-looking font (like Pacifico) for the shop name |
| --- | --- |
| Headings | A clean simple font (like Poppins) so it’s still easy to read |
| Normal Text | A basic readable font (like Open Sans) for descriptions and prices |

5.4 A Few Design Ideas

- A big flower photo on the home page as soon as it loads

- Buttons shaped like little petals or leaves, not boring squares

- Hovering over a flower picture shows the price and an ‘Add to Cart’ button

- A little animation of a flower blooming when the page loads (optional, if time allows)

- Lots of white space so it doesn’t feel crowded

## 6. Technical Stuff We Will Need

6.1 Hosting and Domain

| Domain Name | www.bloomandbliss.co.za |
| --- | --- |
| Domain Registrar | Domains.co.za (a South African company) |
| Hosting Type | Shared hosting is enough; it’s a small site |
| Hosting Provider | Afrihost or Host Africa |
| SSL Certificate | Free one from Let’s Encrypt, needed so payments are safe |
| Backup | Weekly backups so nothing gets lost |

6.2 What It Will Be Built With

| Website Builder | WordPress with WooCommerce (this lets you sell things online easily) |
| --- | --- |
| Design Tool | Elementor (makes it easy to change things without coding) |
| Payment | Pay Fast or Snap Scan for South African payments |
| Hosting Speed Helper | Cloudflare, to make the site load faster |
| Tracking | Google Analytics, to see how many people visit |

## 7. Timeline (How Long It Will Take)

Below is a rough plan of how long each part of the project should take. This is based on one person working on it part time, like after school and on weekends.

| Phase | What Happens | Time Needed |
| --- | --- | --- |
| Planning | Talk to the shop owner, decide what pages and features are needed | Week 1 |
| Research | Look at other flower shop websites for ideas | Week 1–2 |
| Wireframes | Sketch out roughly how each page will look | Week 2 |
| Design | Pick colors, fonts and create the full look of the site | Week 3 |
| Building the Site | Actually, build the pages in WordPress | Week 4–5 |
| Adding the Shop | Set up the shopping cart and payment system | Week 6 |
| Testing | Check the site works on phones, tablets and computers | Week 7 |
| Fixing Mistakes | Fix any bugs or things that don’t work properly | Week 7 |
| Launch | Make the site live for everyone to see | Week 8 |

## 8. Budget (Estimated Costs)

These prices are just rough guesses based on looking online. If this was a real project, we would need to get quotes from actual web developers and hosting companies. All prices are in South African Rand (ZAR).

| What For | Details | Cost (ZAR) |
| --- | --- | --- |
| Planning & Research | Meeting with the shop owner, looking at other sites | R 1,000.00 |
| Design | Choosing colors, fonts and layout | R 4,000.00 |
| Building the Website | Redesigning and rebuilding the pages and shop | R 12,000.00 |
| Photos | Taking nice photos of the flowers | R 3,000.00 |
| Domain Name | 1 year of www.bloomandbliss.co.za | R 200.00 |
| Hosting | 1 year of hosting for the site | R 1,200.00 |
| Payment Setup | Setting up Pay Fast/Snap Scan | R 800.00 |
| Testing | Making sure everything works properly | R 1,000.00 |
| Training | Teaching the shop staff how to use it | R 500.00 |
| TOTAL ESTIMATED BUDGET |  | R 23,700.00 |

Budget Notes

- These are all just estimates real prices could be higher or lower

- Advertising (like Facebook or Google ads) is not included, that would cost extra

- If we want fancy stuff like a flower subscription service, that would cost more too

## 9. References

- Afrihost. (2025). Web hosting plans and pricing. Retrieved from https://www.afrihost.com

- Domains.co.za. (2025). Domain name registration. Retrieved from https://www.domains.co.za

- Pay Fast. (2025). Online payments for South African businesses. Retrieved from https://www.payfast.co.za

- WooCommerce. (2026). Online store plugin for WordPress. Retrieved from https://woocommerce.com

- Interview with Mrs. Adams, owner of Bloom & Bliss, August 2026.

End of Proposal | Bloom & Bliss Website Project | Version 1.0 | August 2026